## Slide 1: Fundamentals in Risk Management (Fondamentaux dans la gestion des risques )
IITA Risk Management Committee – May 2017

## Slide 2: CONTENTS
Why are we here
Why talk about Risk (Risques)
Risk Management (Gestion des risques)
The Risk Management Process
- Risk Context (Contexte de risque)
- Identifying Risk (Identifier le risque)
- Analyzing Risk (Analyse du risque)
- Risk Evaluation (évaluation du risque)
Risk Assessment Template & Register
IITA Global Risk categories (Catégories de risque IITA)

## Slide 3
Why are we here?
(pourquoi sommes nous ici)
Opportunities and Threat

## Slide 4: Why are we here?
Mission –Vision- Objectives
To offer leading research partnership that
facilitates agricultural solutions for hunger,
poverty, and natural resource degradation
throughout the tropics
        How
Increase food security and availability IITA refreshed strategy
Increase profitability of foods, feeds
and other agricultural products
Ensure sustainability of natural resource management

## Slide 5: Why are we here?
Where and How do I fit
Where does your station/project fits
(Ou votre station/project s’integre-t-il)
Your unit/project and you
(Votre unité / projet et vous)

## Slide 6: Why talk about Risk
        Risk defined (Risque défini)
        Events that could affect negatively or positively the achievement of objectives deliveries and performance - IITA RMC
        (Événements susceptibles d'avoir une incidence négative ou positive sur l'atteinte des
        objectifs et des performances)
        The Effect of uncertainty on objectives
        (positive, negative, deviation from the expected) - ISO 31000
        The possibility that an event will occur and adversely affect the achievement of objectives - COSO ERM
        The combination of the probability of an event and its consequences
        - IRM
        Take Away
        Know your objectives
        Know what you have to do to attain the objectives
        Think of what :
        - could affect what you have to do
        - what can be better done
        - What could go wrong

## Slide 7: Why talk about Risk
  Our interconnected world means increased (Monde interconnecté)
    Complexity - many interconnected events (complexité)
        Volatility - unexpected,
        unstable
        (volatilité)
    Uncertainty - unknown cause and effect (incertitude)
  Ambiguity - unclear causal relationships (ambiguïté)

## Slide 8
{Pourquoi parler de risque)
We cannot fully deliver on our objectives without inevitable and unpleasant risks/surprises.
Our response will determine whether IITA succeeds or fails.
We need to identify, monitor, manage, and plan for risks to improve governance.
We need to sensitize stakeholders on the potential risks.
Regular communication among stakeholders is needed.
Why talk about Risk ?

## Slide 9: Why talk about Risk
Donor Requirement,
Avoid Undesirable Outcome,
Enable Desirable Outcome
Research Findings
  50% of companies fail to deliver on their brand promises
  80% of projects fail to deliver on all their objectives
  12% of all project spend is wasted

## Slide 10: Why Talk About Risk

## Slide 11: Risk Management (gestion des risques)
A systematic process of identifying and managing significant risk relating to the achievement of the Institute objectives and sub-objectives of operating units and projects - IITA RMC
Coordinated activities to direct and control an organization with regard to risk -ISO 31000
Process which aims to help organizations understand, evaluate and take action on all their risks with a view to increasing the probability of success and reducing the likelihood of failure
- IRM
Know the risk
Understand how they are linked to performance/delivery
Identify mitigating activities
Implement, monitor and coordinate mitigating actions

## Slide 12: Risk Management (Pourquoi gérer les risques)
Why Manage Risk
Projects where risk management is rated as ‘fully adequate’ come in 5% under composite cost and schedule target
Projects where risk management is rated as ‘not at all adequate’ come in 70% over composite cost and schedule target Source: Cooke-Davis, 2002
80% of projects fail to deliver on all their objectives -APM, 2015
50% of companies fail to deliver on their brand promises Gallup, 2015
12% of all project spend is wasted PMI, 2016
72% of IT projects fail to deliver on time or budget – PMI,2005

## Slide 13: The Risk Management Process

## Slide 14: Risk Management Process
(les circonstances qui forment le paramètre d'un événement)
Individual level
Unit and Project level
Institute Level
External Environment
Risk Context (Contexte de risque)
Individual level : Know thy self
Unit/Project: Understand your Unit/Project objectives and activities
Institute: Know IITA, strategy, policy culture, program.
External: Follow global developments

## Slide 15: Risk Context
Internal Context
What are our overall objectives What are our constraints? Who are our stakeholders?
External Context
What does our world look like? What are the drivers and trends? Who are our stakeholders?
Risk Management Context
How will risks be assessed? Who & what determines whether a risk is acceptable? How will risks be reported? How will risks be monitored? How will risks be escalated? How and by whom will

## Slide 16: Identifying Risk (Identification des risques)
Proper description enables risk assessment
Risk as a Story
existing condition uncertain event effect on objectives
“Risk of being hacked”
Risk of unauthorized access to customer database, due to firewall being wrongly configured, resulting in loss of customer trust and 20% drop in revenues this financial year
Sources
(cause)
Risks
(event)
Impacts
(consequence)
+ve/-ve
As a result of…
Existing condition
LANGUAGE
is, do, has, has not…
[present condition]
which would lead to…
effect on objectives.
LANGUAGE
Would, could… [conditional future]
an uncertain event…
may occur
LANGUAGE
May, might, possibly… [uncertain future]

## Slide 17: Identifying Risk
Risk Bow Tie
“Risk that we could have reputation damage”
Risk of decreasing Customer Satisfaction, due to insufficient & timely monitoring of product quality perception trends, resulting in an inability to respond to problems before losses are incurred
Non/delayed availability of funds for station imprest
Potential Causes
Potential Consequences
Delay financial reporting by station
Failure to deliver on project work
plans , ability to raise fund in future
Controls to Prevent causes
Proactive controls
Controls to Reduce Impact
Mitigating controls

## Slide 18: Analyzing Risk (Analyse de risque)
Brainstorm
Lesson Learnt
Interview
Statistical Analysis
Fault tree
Questionnaire

## Slide 19: Risk Evaluation (évaluation du risque)
Likelihood
Likelihood | 
5 | Happens regularly
4 | Probable at some point
3 | Possible
2 | Possible but unlikely
1 | Inconceivable
Impact | 
5 | Catastrophic
4 | Very serious
3 | Moderate to serious damage
2 | Moderate damage
1 | Negligible damage
 | Rating | Criteria | Probability
Almost certain | 5 | It is expected to happen. Will certainly happen this fiscal year or during the three year period of the Service Plan. | 80% to 100% or once a year or more frequently
Likely | 4 | We expect it to happen. It would be surprising if this did not happen. | 61% to 79% or once every 3yrs
Possible | 3 | Just as likely to happen as not. We don't expect it to happen, but there is a chance. | 40% to 60% or once every 5yrs
Unlikely | 2 | Not anticipated. We won't worry about it happening. | 11% to 39% or once every 15 years
Almost certain not to happen | 1 | It would be surprising if this happened. There would have to be a combination of unlikely events for it to happen. | 0 to 10% or once every 25 years
Consequence/ Impact | Rating | Criteria
Catastrophic | 5 | - Major problem from which there is no recovery. - Significant damage to credibility or integrity. - Complete loss of ability to deliver a critical program.
Major | 4 | - Event requires a major realignment of how service is delivered. -Significant event which has a long recovery period. - Failure to deliver a major commitment
Moderate | 3 | - Recovery from the event requires cooperation across departments. - May generate media attention
Minor | 2 | - Can be dealt with at a unit level but requires Executive notification. - Delay in funding or change in funding criteria. - Stakeholder or client would take note.
Insignificant | 1 | Can be dealt with internally at the unit level. - No escalation of the issue required. - No media attention. - No or manageable stakeholder or client interest.

## Slide 20: IITA Risk Assessment Template
 | Risk Register Template |  |  |  |  |  |  |  |  |  | 
The Institute requires every Unit, Project, or activity to periodically carry out and maintain records of significant risks to its operations and existence. This template has been designed to start the process of identifying risks. Kindly examine your Unit, Project, or Activity and operations in consultation with other unit/project personnel and provide the information required in the template. Identified risks could arise from internal (i) or external (x) sources. Please indicate this by placing an "i" or "e" in the appropriate column. Risk is the uncertainty of outcome of actions and events that we see or sense around us in our day to day work environment. Likelihood refers to the possibility of occurrence while Impact refers to how mild or severe such an occurrence would be. |  |  |  |  |  |  |  |  |  |  | 
- Rank Likelihood on a scale of 1 to 5 where 1=inconceivable, 2=possible but unlikely, 3=possible, 4=probable at some point, 5=happens regularly - Rank Impact on a scale of 1 to 5 where 1=negligible damage, 2=moderate damage, 3=moderate to serious damage, 4=very serious damage, 5=catastrophic |  |  |  |  |  |  |  |  |  |  | 
S/N | Identified Risk Description | Internal (I)/ or External (X) | Likelihood of occurrence | Impact on Operations | Likelihood X Impact | Weight % | Current efforts/control in place (Please refer to your Unit’s procedure, manual, business continuity plan, SOP, and operating practices, etc. ) | Control Gaps (identified deficiencies and reasons) | Residual Risk Rating | Additional Controls Required (to address inadequacies in the current procedures and practices, SOP, etc. ) | Person Responsible for further actions
 |  |  |  |  | 0 | #DIV/0! |  |  |  |  | 
 |  |  |  |  | 0 | #DIV/0! |  |  |  |  | 
 |  |  |  |  | 0 | #DIV/0! |  |  |  |  | 

## Slide 21: IITA Risk Register
The primary record of current risk (per unit, project, station)
Should be:
  Comprehensive
  Accurate and up to date
  User friendly

## Slide 22: IITA GLOBAL RISK
M&E and Accountability Culture
Project Execution
Board of Trustees
Intellectual Property
Physical Infrastructural
Data and Information
Governance/
Managerial
Human and Capital Assets
Socio-political Events
HR and Talent Management
Public Corporate Image/ Reputation
Finances, Liquidity
Contracts, MOU & Agreements
Social/Political
Natural Occurrences
Supply Chain